PAYSMART PRO

AI-Facilitated Payroll System

Product Requirements Document (PRD)

Version 1.0  |  May 2026  |  Confidential

| Document Owner | Lalit Pandey |
| --- | --- |
| Product Name | PaySmart Pro |
| Version | 1.0 — Initial Release |
| Date | May 2026 |
| Review Status | Draft — Pending Review |
| Target Release | Q3 2026 |

# 1. Purpose & Document Scope

This Product Requirements Document (PRD) defines what PaySmart Pro will do, for whom, and how success will be measured. It is the single source of truth for product decisions, sprint planning, and stakeholder alignment. It is complemented by the RDP+HLD document which covers technical architecture and design.

Objective Build and launch a commercially viable, offline-first, AI-powered payroll desktop application targeting Indian payroll service companies — enabling them to process multi-client payroll with full statutory compliance, generate reports, and migrate from any legacy system.

| Aspect | Detail |
| --- | --- |
| Product type | Desktop SaaS (Electron app + optional Supabase cloud) |
| Primary market | India — payroll outsourcing firms, CA firms, HR consultancies |
| Users | Payroll operators, accountants, HR managers |
| Monetisation | Monthly subscription — app license + optional cloud storage tier |
| Target launch | Q3 2026 — Phase 1 (core payroll); Phase 3 (AI + migration) |

# 2. Product Vision

"The go-to payroll platform for Indian payroll companies — works offline, stays compliant, and uses AI to eliminate manual work."

## 2.1 Vision Statement

PaySmart Pro empowers payroll service companies to manage any number of client companies from a single desktop application. It eliminates the dependency on internet connectivity for core operations, reduces compliance errors through a built-in Indian statutory engine, and cuts migration costs to near-zero using AI-powered data import.

## 2.2 Strategic Goals

| Goal | Description | Metric |
| --- | --- | --- |
| G1 — Market Entry | Capture early adopters in the Indian payroll services segment | 10 paying customers in Month 1 post-launch |
| G2 — Compliance Trust | Be the most accurate Indian statutory payroll engine in the desktop category | Zero statutory calculation errors in QA; positive CA feedback |
| G3 — Migration Moat | Make switching to PaySmart Pro effortless — AI handles any legacy format | Migration completed in < 10 minutes for 500 employees |
| G4 — Offline Reliability | Maintain 100% uptime for core payroll operations regardless of internet | Zero payroll run failures due to connectivity |
| G5 — Revenue | Achieve break-even infrastructure cost within 60 days of launch | ≥ 3 Standard plan subscribers |

# 3. User Personas

PaySmart Pro serves three distinct user types. All product decisions are evaluated against at least one of these personas.

## Persona 1 — The Payroll Operator

Payroll Operator / Accountant · Payroll Outsourcing Firm

Goal: Process monthly payroll for 10–30 client companies quickly and accurately without errors. Pain: Current Excel-based workflow is slow, error-prone, and causes compliance mistakes. Switching between clients is chaotic. "I spend 3 days every month just fixing salary sheets. I need something that just runs the numbers right."

## Persona 2 — The Payroll Manager

Payroll Manager / Team Lead · Mid-size CA Firm

Goal: Oversee payroll processing for the team, review reports before client delivery, and ensure compliance. Pain: No visibility into what the team is doing until reports are ready. Cannot catch errors before they reach the client. "I need to know if PF numbers look wrong before the challan goes out — not after."

## Persona 3 — The Business Owner

Owner / Director · Small Payroll Service Company (5–10 staff)

Goal: Run a profitable payroll business with minimal overhead — no expensive software subscriptions. Pain: Existing cloud SaaS is too expensive per-employee. Wants control over client data. Concerned about data privacy. "I pay per employee for my current software. With 50 clients, the bill is insane. I want one flat cost."

# 4. Feature Prioritisation — MoSCoW

All features are classified using MoSCoW. Must Have features block launch. Should Have features target Phase 2. Could Have features are Phase 3+.

| Priority | Meaning | Release Target |
| --- | --- | --- |
| Must Have | Product cannot launch without this — core value delivery | Phase 1 (Month 1–2) |
| Should Have | High value but not launch-blocking — next release | Phase 2 (Month 3) |
| Could Have | Nice to have — included if capacity allows | Phase 3+ (Month 4+) |
| Won't Have | Out of scope for current version | Future roadmap |

## 4.1 Must Have (Phase 1)

| Feature ID | Feature | Rationale |
| --- | --- | --- |
| F-01 | Multi-client company management | Core multi-tenancy — without this product has no differentiation |
| F-02 | Employee master CRUD | Cannot run payroll without employee data |
| F-03 | Salary structure builder with formulas | Flexible salary config is the engine's foundation |
| F-04 | PF calculation (employee + employer) | Statutory — mandatory for any Indian payroll product |
| F-05 | ESI calculation with ceiling check | Statutory — mandatory |
| F-06 | TDS calculation (old + new regime) | Statutory — mandatory |
| F-07 | Professional Tax (all states) | Statutory — mandatory |
| F-08 | Monthly payroll run and lock | Core workflow — without run + lock there is no payroll |
| F-09 | Payslip PDF generation | Clients expect payslips — non-negotiable deliverable |
| F-10 | Salary register (Excel + PDF) | Primary client-facing report |
| F-11 | Local SQLite storage (offline-first) | Core architecture promise — offline must work |
| F-12 | Basic role-based access (admin / operator) | Minimum access control for commercial use |

## 4.2 Should Have (Phase 2)

| Feature ID | Feature | Rationale |
| --- | --- | --- |
| F-13 | PF ECR challan (EPFO format) | Required for PF filing — high compliance value |
| F-14 | ESI challan generation | Required for ESI filing |
| F-15 | Form 16 (Part A + Part B) PDF | Annual TDS certificate — mandatory |
| F-16 | Attendance & leave management | Enables LOP calculation — affects salary accuracy |
| F-17 | LOP auto-deduction from payroll | Accurate net pay requires attendance data |
| F-18 | Overtime (OT) calculation | Common requirement across manufacturing clients |
| F-19 | Supabase cloud sync (flag-based) | Enables cloud tier — unlocks cloud subscription revenue |
| F-20 | Bank advice file (NEFT format) | Clients need this to initiate salary transfers |
| F-21 | Year-end payroll (full & final settlement) | Required for employee exits |
| F-22 | Arrear calculation | Salary revisions mid-month are common |

## 4.3 Could Have (Phase 3+)

| Feature ID | Feature | Rationale |
| --- | --- | --- |
| F-23 | AI migration engine (any file format) | Strong differentiator — onboarding friction elimination |
| F-24 | AI natural language query | Power-user feature — increases stickiness |
| F-25 | AI anomaly detection | Reduces compliance errors — premium feature |
| F-26 | Gratuity & statutory bonus calculation | Used by manufacturing / large client firms |
| F-27 | PT returns (state-wise register) | Niche but high value for multi-state clients |
| F-28 | YTD summary report | Useful for audits |
| F-29 | Headcount & cost analytics dashboard | Business insight feature |
| F-30 | Auto-updater (electron-updater) | Improves maintenance — reduces support calls |

## 4.4 Won't Have (This Version)

| Feature | Reason for Exclusion |
| --- | --- |
| Direct bank payment (NEFT/NACH integration) | Requires RBI compliance, banking partner — out of scope |
| Government portal direct filing (EPFO/ESIC) | API access requires EPFO empanelment — future phase |
| Employee self-service portal (ESS) | Requires separate web app — Phase 5 |
| Biometric device integration | Hardware dependency — future phase |
| Mobile application | Electron desktop is the priority — mobile is Phase 5+ |
| Multi-currency payroll | India-only product in v1 |

# 5. User Stories & Acceptance Criteria

User stories are written from the persona perspective. Each story includes acceptance criteria that define the definition of done.

## 5.1 Company & Employee Management

US-01 [Must Have]

As a Payroll Operator, I want to add a new client company with all statutory registration details So that I can start processing payroll for that client without going to any other system. Acceptance Criteria: - Form captures: company name, PAN, TAN, PF registration number, ESI code, PT state, financial year start month - PAN format validated (10-char alphanumeric) - Company appears in the client switcher dropdown immediately after save - Duplicate PAN detection prevents duplicate company creation - Company data stored in SQLite with company_id as partition key

US-02 [Must Have]

As a Payroll Operator, I want to add employees individually or import them in bulk from an Excel file So that I can onboard a client with 200 employees without spending a full day on data entry. Acceptance Criteria: - Individual add form captures all mandatory fields (name, emp code, DOJ, PAN, bank account, IFSC, department, designation) - PAN, Aadhaar, IFSC fields have format validation with inline error messages - Bulk import accepts .xlsx and .csv — maps standard column headers automatically - Import preview shows which rows will be created and flags validation errors - Duplicate employee code detection within a company - Failed rows downloadable as error report — successful rows imported

## 5.2 Salary Structure

US-03 [Must Have]

As a Payroll Operator, I want to create a salary structure with custom earning and deduction components linked by formulas So that Different grades of employees get the right salary components without me manually calculating each one. Acceptance Criteria: - Admin can create a named structure (e.g. 'Grade A — Manufacturing') - Supported component types: Basic, HRA, DA, Special Allowance, Conveyance, Medical, LTA, Custom - Each component supports: fixed ₹ amount, % of Basic, % of CTC, or custom formula referencing other components - CTC-based mode: enter total CTC and system auto-derives all components - Preview shows computed values for a sample CTC before saving - Multiple structures per company; any structure assignable to any employee

## 5.3 Payroll Processing

US-04 [Must Have]

As a Payroll Operator, I want to run monthly payroll for all employees of a client company in one click So that Salary is computed accurately for every employee without manual calculation. Acceptance Criteria: - Payroll run initiated from Run Payroll screen — select company, month, year - System computes for all active employees: Basic, HRA, all allowances, PF (employee + employer), ESI (if applicable), TDS, PT, LOP deduction, OT addition - Employees above ESI ceiling (₹21,000 gross) are automatically excluded from ESI - ESI rate applied: 0.75% employee, 3.25% employer - PF rate applied: 12% employee, 12% employer (statutory cap ₹1,800) - PT deducted per state slab of the company's registered state - Run saved in 'Draft' status — operator can review before approving - Payroll run completes within 30 seconds for 500 employees on standard hardware

US-05 [Must Have]

As a Payroll Manager, I want to review and approve a payroll run before reports are generated So that No report reaches the client with errors I have not reviewed. Acceptance Criteria: - Draft payroll run shows summary: total employees, total gross, total deductions, total net, PF liability, ESI liability - Drill-down view shows per-employee breakdown - Manager can flag individual rows for review with a comment - Approve button locks the run — no edits allowed post-approval without explicit unlock - Unlock requires reason entry — logged with user and timestamp - Only users with Manager role or above can approve

## 5.4 Reports

US-06 [Must Have]

As a Payroll Operator, I want to generate payslips for all employees of a client company as a PDF So that I can send each employee their payslip without formatting them manually. Acceptance Criteria: - Payslip PDF generated per employee — shows: company name & logo placeholder, employee name & code, month/year, all earnings with amounts, all deductions with amounts, gross pay, total deductions, net pay, YTD gross and net - Bulk generation: single click produces ZIP of all employee PDFs - Individual employee payslip downloadable from employee record - PDF filename format: EmpCode_EmpName_Month_Year.pdf - Generation of 100 payslips completes within 60 seconds

US-07 [Should Have]

As a Payroll Manager, I want to download the PF ECR challan in EPFO-ready format So that I can upload directly to the EPFO unified portal without reformatting. Acceptance Criteria: - ECR file generated in EPFO text format (pipe-delimited) - Includes: UAN, employee name, EPF wages, EPS wages, EPF contribution (12%), EPS contribution (8.33%), EDLI wages - File name follows EPFO naming convention - Summary row at end of file with totals - Validation: flags employees without UAN

## 5.5 Data Migration

US-08 [Could Have]

As a Payroll Operator, I want to upload my existing payroll Excel and have the system map columns automatically So that Switching to PaySmart Pro takes hours, not weeks. Acceptance Criteria: - Migration wizard accepts .xlsx, .csv, and text-based .pdf - AI reads column headers and maps them to system fields with confidence indicator (High/Medium/Low) - Low-confidence mappings highlighted in amber — user can correct - Unmapped columns shown separately — user can ignore or manually assign - Preview table shows first 10 rows as they will be imported - Validation report shows count of: valid rows, rows with errors (by error type) - User can proceed importing valid rows while skipping error rows - Import log saved — downloadable as Excel - 500-employee import completes within 5 minutes end-to-end

## 5.6 AI Features

US-09 [Could Have]

As a Payroll Manager, I want to ask the AI why an employee's salary changed significantly versus last month So that I can catch anomalies before the client calls me about them. Acceptance Criteria: - AI assistant panel accessible from payroll run review screen - User can type natural language: 'Why did Ravi Kumar's salary drop this month?' - AI compares current and previous month payslip, identifies delta, explains in plain English - Response cites specific component (e.g. 'LOP increased from 0 to 4 days') - Available when online (Anthropic API); limited response when offline (Ollama) - Response generated within 10 seconds

# 6. Success Metrics & KPIs

These metrics define how the product team measures whether PaySmart Pro is achieving its goals. Reviewed monthly.

## 6.1 Acquisition Metrics

| Metric | Target (Month 3) | Target (Month 6) | Measurement |
| --- | --- | --- | --- |
| Paid customers | 5 | 25 | License activations |
| Trial-to-paid conversion | 30% | 40% | Trials started vs paid |
| Companies managed | 25 | 200 | Active company records |
| Referral rate | > 1 referral/customer | > 2 | Referral codes tracked |

## 6.2 Engagement Metrics

| Metric | Target | Measurement |
| --- | --- | --- |
| Payroll runs per customer per month | > 5 (proxy for multi-client usage) | run_id count per license |
| DAU/MAU ratio | > 0.6 (active around month-end) | App launch events |
| Report generation per run | > 90% of runs generate ≥ 1 report | Report download events |
| AI queries per active user | > 3 per month (Phase 3) | AI call logs |
| Migration wizard completion rate | > 80% | Wizard step events |

## 6.3 Quality Metrics

| Metric | Target | Measurement |
| --- | --- | --- |
| Statutory calculation accuracy | 100% match with manual calc | QA test suite — 50 test cases |
| Payroll run failure rate | < 0.1% | Error logs |
| Sync conflict rate (cloud tier) | < 0.5% of sync operations | Supabase conflict log |
| Support tickets (P1 — data loss) | Zero | Support inbox |
| App crash rate | < 1 crash per 100 launches | Electron crash reporter |
| Report generation failure | < 0.5% | PDF/Excel error logs |

## 6.4 Revenue Metrics

| Metric | Target (Month 6) | Notes |
| --- | --- | --- |
| Monthly Recurring Revenue (MRR) | ₹50,000 | 25 customers avg ₹2,000/month |
| Infrastructure cost / MRR | < 10% | Keep infra under ₹5,000/month |
| Customer churn rate | < 5%/month | Lost subscriptions / start of month |
| Average Revenue Per User (ARPU) | > ₹1,800 | Blend of Starter + Standard + Pro |

# 7. UX & Design Principles

## 7.1 Core Principles

| Principle | Description | Example |
| --- | --- | --- |
| Payroll-first layout | Every screen is optimised for the monthly payroll workflow — not generic HR | Dashboard shows payroll status for each client company front and centre |
| Offline confidence | User should never be surprised by internet loss — status always visible | Persistent sync status indicator in top bar: green (synced), amber (pending), grey (offline) |
| Error before run | All validation happens before payroll run — not after | Missing PAN, blank bank account flagged on Employee screen — blocks payroll run with clear message |
| One primary action | Each screen has exactly one primary CTA — no decision fatigue | Payroll Run screen: one 'Run Payroll' button — all other actions are secondary |
| Compliance visibility | Statutory numbers are never hidden — always transparent | Each payslip shows PF breakup (EPF + EPS + EDLI) — not just 'PF deduction' |
| Speed over beauty | Payroll operators value speed — tables over cards, keyboard shortcuts | Salary register loads instantly — no animations, no loading skeletons for local data |

## 7.2 Key Screen Flows

### Flow 1 — New Client Onboarding

- Add company (statutory details) → 2. Add employees (bulk or individual) → 3. Assign salary structure → 4. Verify attendance → 5. Run first payroll

### Flow 2 — Monthly Payroll Processing

- Select company + month → 2. Review attendance / LOP → 3. Run payroll → 4. Review draft → 5. Approve + lock → 6. Generate reports → 7. Download payslips + challan

### Flow 3 — AI Migration

- Upload file → 2. AI maps columns (review) → 3. Validate → 4. Preview → 5. Import → 6. Verify employee count

# 8. Indian Statutory Compliance Requirements

All compliance rules are codified in the statutory_config table with effective dates. Rule changes (e.g. ESI ceiling revision) are deployed as config updates — not code changes.

| Regulation | Act | Current Rule | Config-driven |
| --- | --- | --- | --- |
| PF | Employees' Provident Funds Act, 1952 | 12% employee + 12% employer on Basic; cap ₹1,800/month | Yes — ceiling configurable |
| ESI | Employees' State Insurance Act, 1948 | 0.75% employee + 3.25% employer; applicable ≤ ₹21,000 gross | Yes — ceiling configurable |
| TDS | Income Tax Act, 1961 — Section 192 | Slab-based on projected annual income; old + new regime | Yes — slabs configurable per FY |
| PT | State legislation (varies) | State-wise monthly slabs; max ₹200/month in most states | Yes — per-state config |
| Gratuity | Payment of Gratuity Act, 1972 | 4.81% of Basic (informational; not deducted from salary) | Yes — rate configurable |
| Bonus | Payment of Bonus Act, 1965 | 8.33%–20% of Basic; applicable on wages ≤ ₹21,000/month | Yes — rate + ceiling configurable |
| LWF | Labour Welfare Fund Act (state-wise) | Nominal monthly deduction; state-specific | Yes — per-state config |

Compliance Update Policy Whenever a statutory rule changes (e.g. ESI ceiling revised by government), PaySmart Pro will issue a config update via the auto-updater within 48 hours of official gazette notification. No code change required.

# 9. Assumptions & Dependencies

## 9.1 Assumptions

| ID | Assumption | Impact if Wrong |
| --- | --- | --- |
| A-01 | Target customers are Windows desktop users (primary) or macOS | Need Linux build — adds packaging effort |
| A-02 | Customers have at least occasional internet for cloud sync and AI features | AI features fully degrade to Ollama; sync queues up — acceptable |
| A-03 | Anthropic API is available and pricing stays within ₹2,000/month for initial scale | Need to optimise prompt lengths or switch model |
| A-04 | Supabase Pro ($25/month) handles initial scale of 25–50 cloud customers | Upgrade to Supabase Team plan adds ~$50/month |
| A-05 | PF/ESI/TDS rules at time of writing are current — FY 2025-26 | Config update needed — 1 day effort, no code change |
| A-06 | Customers are comfortable installing a .exe or .dmg desktop app | Need web fallback — significant arch change |

## 9.2 External Dependencies

| Dependency | Provider | Risk | Mitigation |
| --- | --- | --- | --- |
| Cloud DB + Auth + Storage | Supabase | Pricing change / outage | Self-hostable alternative; local-first means outage is tolerable |
| AI (online) | Anthropic API | API changes / cost spike | Prompt caching; model fallback to Haiku for simple queries |
| AI (offline) | Ollama | Model quality limitations | Online mode recommended for complex tasks |
| OCR (migration) | Tesseract.js | Accuracy on poor scans | Warn user — manual correction available |
| Excel generation | ExcelJS | Format compatibility | Mature library — low risk |
| PDF generation | PDFKit | Layout complexity | Template-driven — well-tested |
| Desktop runtime | Electron.js | Security updates required | electron-updater handles auto-patching |

# 10. Launch Criteria

PaySmart Pro Phase 1 can launch when ALL of the following are met:

## 10.1 Functional Readiness

| Criterion | Validation Method | Owner |
| --- | --- | --- |
| All Must Have features (F-01 to F-12) implemented and tested | QA sign-off on feature checklist | Dev team |
| Statutory calculations match manual verification for 50 test cases | Spreadsheet audit by CA reviewer | Product Owner |
| Payroll run for 500 employees completes in < 30 seconds | Load test on mid-spec Windows laptop | Dev team |
| App runs offline — no feature degradation for core payroll | Tested with airplane mode for 1 full payroll run | QA |
| PDF payslips and Excel register render correctly in standard readers | Manual check on Adobe Reader + MS Excel | QA |
| All form validations working (PAN, Aadhaar, IFSC) | Boundary test cases | Dev team |
| Data is isolated between companies — no cross-company access | Penetration test: login as Company A, try Company B data | Dev team |

## 10.2 Non-Functional Readiness

| Criterion | Target |
| --- | --- |
| SQLite encrypted with SQLCipher | No plain-text DB file on disk |
| App code-signed (Windows: EV cert, macOS: notarised) | Required for Windows Defender + macOS Gatekeeper |
| Auto-updater configured and tested | Silent update on next launch after patch published |
| Crash reporter configured | Errors visible in product owner's monitoring dashboard |
| App uninstaller clean — leaves no residual data by default | Test on fresh Windows 10 + Windows 11 VM |

## 10.3 Business Readiness

- Landing page live with pricing, feature list, and download link

- License key generation and validation system working

- Payment gateway integrated for subscription billing (Razorpay or Stripe India)

- Support email / WhatsApp channel set up and monitored

- User documentation: installation guide + quick-start payroll walkthrough

- At least 2 pilot customers have processed ≥ 1 live payroll run

# 11. Open Questions

| ID | Question | Owner | Target Date |
| --- | --- | --- | --- |
| OQ-01 | Should the app support multi-user on the same machine (shared local SQLite) or is each install single-user? | Product Owner | Before Phase 1 dev start |
| OQ-02 | Which Ollama model performs best for Indian payroll domain questions within reasonable RAM (< 8 GB)? | Dev team | Phase 3 planning |
| OQ-03 | Should the Anthropic API key be provided by the customer or bundled centrally (with usage metered by us)? | Product Owner | Before Phase 3 dev |
| OQ-04 | Is PT (Labour Welfare Fund) in scope for Phase 1 or Phase 2? | Product Owner | Sprint 1 |
| OQ-05 | Do we need to support Financial Year April–March and January–December both? | Product Owner | Before Phase 1 dev start |
| OQ-06 | Should migration handle partial imports (e.g. only employee master, not salary history)? | Dev team | Phase 3 planning |
| OQ-07 | What is the offline grace period for license validation — 7 days or 30 days? | Product Owner | Before launch |

# 12. Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | May 2026 | Lalit Pandey | Initial PRD — all sections drafted |

End of Document — PaySmart Pro PRD v1.0  |  All rights reserved